# REQUIREMENTS & PROJECT PLANNING DOCUMENT

Project Title:
Abhaya – Fostering Citizen-Police Collaboration

Course: Software Engineering (BVCOE/2023-24/Sem II/02)

Team Members:
Priyanka Auti, Rutika Bhosale, Rutuja Chatur, Sakshi Korde

Guide:
Dr. K. A. Malgi

Technology Stack:
Web & Mobile Application, Python / Node.js backend, React JS / Flutter frontend, PostgreSQL / Firebase, AI for Crime Pattern Recognition

## 1. Problem Statement / Project Overview

### 1.1 Problem Statement

Citizens often face delayed reporting and response for crimes, emergencies, or suspicious incidents. Current systems lack real-time feedback mechanisms, leaving citizens unsure if their concerns are acknowledged. Police authorities also struggle to identify patterns and prioritize alerts effectively due to scattered or delayed information.

This reduces public trust, slows response times, and limits proactive crime prevention.

### 1.2 Project Overview

Abhaya is a Web & Mobile platform that bridges citizens and police authorities, enabling:

- Real-time reporting of crimes, suspicious activities, and emergencies

- Immediate alerting of local authorities and other relevant parties

- AI-based recognition of crime patterns to prioritize alerts and responses

- Secure two-way communication and feedback channels

- Dashboard for citizens and police to monitor reported cases and trends

The platform enhances public safety, trust, and collaboration between citizens and police.

## 2. Pain Points & Solution Description

### 2.1 Pain Points

- Delays in reporting crimes or suspicious activities

- No real-time acknowledgment for citizens

- Limited visibility of crime patterns for authorities

- Manual analysis for pattern recognition is slow and error-prone

- Public distrust due to lack of transparency

### 2.2 Proposed Solution

- AI-driven crime pattern detection for prioritizing cases

- Real-time alerts via mobile/web notifications

- Secure reporting portal for citizens

- Analytics dashboards for authorities to monitor trends

- Feedback loops for citizens to track complaint status

## 3. Module Definition Document

| Module Name | Description |
| --- | --- |
| User Management | Registration, login, role-based access (citizen / police / admin) |
| Report Submission | Input, validation, and storage of crime reports |
| AI Crime Pattern Engine | Detect patterns, prioritize reports, and flag high-risk incidents |
| Notifications Module | Real-time alerts to authorities and citizens |
| Dashboard Module | Data visualization for citizens and police dashboards |
| Feedback & Tracking Module | Allows citizens to track report status and provide feedback |
| Reporting & Analytics | Aggregate statistics, crime trends, and AI insights |
| Security Module | Authentication, authorization, and audit logging |

## 4. Product Backlog Item (PBI) Inventory – High Level

| PBI No | PBI Name | Description |
| --- | --- | --- |
| PBI-01 | User Authentication | Secure login and access control |
| PBI-02 | Report Submission | Citizens submit crime/suspicious activity reports |
| PBI-03 | AI Pattern Detection | Identify crime patterns and risk prioritization |
| PBI-04 | Real-Time Alerts | Notifications to police and relevant citizens |
| PBI-05 | Dashboard Visualization | Crime trends, heatmaps, and report summaries |
| PBI-06 | Feedback Tracking | Citizens track report status and provide feedback |
| PBI-07 | Analytics & Reporting | Summarized statistics and AI insights for police |
| PBI-08 | Security & Audit Logs | Ensure secure access and maintain audit trail |

## 5. Project Plan

### 5.1 Project Phases & Timeline

| Phase | Duration | Activities |
| --- | --- | --- |
| Requirement Analysis | 2 Weeks | Requirement gathering, stakeholder interviews, documentation |
| System Design | 3 Weeks | Architecture design, API design, DB schema, mobile/web flow |
| Development | 8 Weeks | Backend, AI integration, frontend development, notification system |
| Testing | 4 Weeks | Functional, API, AI accuracy, performance, and security testing |
| Deployment | 2 Weeks | Server deployment, cloud setup, mobile/web app distribution |
| Documentation & Review | 2 Weeks | Final report preparation, academic review, presentation prep |

## 6. Test Plan (Integrated with Project Plan)

### 6.1 Testing Scope

- Citizen report submission validation

- AI pattern detection accuracy

- Real-time notification delivery

- Dashboard and analytics correctness

- Security and access control

### 6.2 Testing Types

- Functional Testing

- API Testing

- AI Model Validation

- Performance Testing (real-time alerts)

- Security Testing

- Usability / UX Testing

### 6.3 Testing Tools

- Postman – API Testing

- PyTest / UnitTest – Backend & ML module testing

- JMeter – Load / performance testing

- Manual Mobile/Web UI Testing

## 7. Entry & Exit Criteria

### 7.1 Entry Criteria

- Approved requirements document

- Development environment configured

- Sample citizen reports and AI model integrated

- API endpoints functional

### 7.2 Exit Criteria

- All critical test cases passed

- AI-based crime pattern detection validated

- Stable and deployable system environment

- Documentation reviewed and approved by project guide

## 8. Conclusion

This Requirements & Project Planning document provides a clear framework for the development, testing, and deployment of Abhaya. The structured planning ensures the system effectively supports real-time citizen-police collaboration, AI-driven crime detection, and secure, reliable operation for academic evaluation and future extension.